EMBER

AI-Native Mini CRM for GlowCo

Complete Project Documentation

Xeno Engineering Internship Assignment  ·  June 2026

Submitted by: Disha Dewangan

"Tell it your goal. It builds the campaign."

| Repository | Live Product |
| --- | --- |
| github.com/DishaDewangan/glowCo_ember | glow-co-ember.vercel.app |

# Table of Contents

1.  Process & Development Journey	3

2.  Plan Before Implementation	4

3.  Proposed Solution — What & Why (2–3 pages)	5

4.  System Architecture	7

5.  Database & ER Diagram	9

6.  Module-Wise Implementation	11

7.  Page-Wise Frontend Explanation	14

8.  Final Conclusion	17

# 1. Process & Development Journey

The development of Ember was intentionally structured as an AI-native workflow — not simply a product with AI bolted on, but a project where AI was integrated into planning, design, debugging, and implementation at every stage. Below is the chronological story of how the project came to life.

## 1.1  Day-by-Day Process

| Day | Focus | What Was Built |
| --- | --- | --- |
| Day 1 | Data Layer | MongoDB Atlas connected · Mongoose schemas for 6 models · Seed script generating 2,000 GlowCo customers and ~8,500 orders with realistic Indian profiles · Denormalized fields computed and written back |
| Day 2 | Channel Loop | Stub service (separate Express app) built · /stub/send and /crm/receipts routes implemented · Idempotency key system designed · Exponential backoff retry from stub to CRM tested end-to-end via Postman |
| Day 3 | Agent + UI | Vercel AI SDK integrated with Express using streamText + pipeDataStreamToResponse · 5 agent tools defined using Zod schemas · React chat UI with streaming ToolCallBubble · System prompt authored for GlowCo skincare context |
| Day 4 | Deploy + Polish | Analytics dashboard with Recharts built · Vite proxy configured · Deployed: CRM + Stub to Render, Frontend to Vercel, DB on MongoDB Atlas · Walkthrough video recorded |

## 1.2  AI-Native Workflow — How AI Was Used to Build This

The development followed a strict separation: Claude for thinking and planning, Cursor for mechanical code writing. This was not decorative — it determined the quality of every technical decision.

### Example 1 — Data Modelling (Claude → Schema)

The challenge: decide which fields to denormalize onto the Customer document versus compute on read. Claude was asked to weigh the tradeoff between storage cost and query performance for a 2,000-customer base with frequent segment filtering. Claude recommended denormalizing totalOrders, avgSpend, lastOrderDate, productsPurchased, and routineCompletenessScore, explaining that MongoDB's lack of native joins made pre-computed arrays on the parent document the correct pattern for the segment engine's $all / $in queries.

### Example 2 — Out-of-Order Callback Race Condition

During testing, a 'clicked' callback arrived before 'opened' from the stub service — a realistic scenario when a user clicks a link directly from a notification preview. Claude proposed three resolution strategies: (a) accept stale state and do nothing, (b) reject out-of-order events with a 409, or (c) set both fields simultaneously when 'clicked' arrives and status is not yet 'opened'. Option (c) was chosen because it preserves data integrity without failing valid events. This logic is visible in server/routes/receipts.js.

### Example 3 — Streaming Agent in Express

The Vercel AI SDK documentation is primarily written for Next.js. Getting streamText and pipeDataStreamToResponse to work in a plain Express route required understanding the underlying data stream protocol. Claude explained the protocol, the correct response headers, and why result.pipeDataStreamToResponse(res) pipes correctly into Node's HTTP response object. Cursor then wrote the boilerplate, Claude reviewed it.

# 2. Plan Before Implementation

The planning phase happened entirely before writing a single line of implementation code. The plan document (ember-glowco-mern.md) was prepared in full — covering brand selection, data model, AI paradigm, tool definitions, stub design, seed data, and video script — before any scaffolding began.

## 2.1  Key Planning Decisions Made Upfront

- Kill the campaign builder UI — the agent IS the interface. No forms, no dropdowns.

- Pick a vertical with real product lifecycle data: D2C skincare, where reorder timing is meaningful and mathematically predictable.

- Design the segment engine as a pure function (buildSegmentQuery) that the agent calls with a plain JS object — no injection surface, no string templating.

- Model the stub service as a completely separate Express app (not a module) so the two-service separation is visible in the repo and in the demo.

- Pre-seed 7 natural segments in the data so the agent can discover them conversationally — not manually configured in a UI.

- Define explicitly what NOT to build: multi-user auth, real channel integrations, skin quiz onboarding, A/B test UI. Each exclusion was deliberate and defensible.

## 2.2  Technology Choices Decided Before Code

| Layer | Choice | Reasoning Documented Upfront |
| --- | --- | --- |
| Frontend | React + Vite | Fast SPA, deploy to Vercel with zero config |
| Agent UI | Vercel AI SDK useChat | Framework-agnostic, handles streaming tool calls natively |
| Backend | Node + Express | Familiar, readable in code review, easy to demo |
| Database | MongoDB Atlas | Document model fits denormalized attributes; free M0 tier |
| AI Model | Claude Sonnet | Best tool-calling reliability; matches Xeno's own stack |
| Deploy | Render + Vercel + Atlas | All free tier, live in under 20 minutes |

## 2.3  Explicit Tradeoffs Stated Upfront

Each item below was written in the plan before implementation — not justified retroactively:

- Single marketer session — "In production you'd need JWT-based org auth and RBAC — I stubbed a single session to keep scope clean."

- No real channel APIs — "The stub is intentionally separate so swapping in Twilio or WATI is a one-line config change in the channel router."

- productsPurchased array denormalized on Customer — "Avoids MongoDB's lack of native joins; trades a small write overhead for instant segment query performance."

- CampaignStats embedded subdocument (not a separate collection) — "Stats are always accessed with their campaign; no join needed; $inc updates are atomic."

3. Proposed Solution

Ember is a conversational AI agent CRM built specifically for D2C skincare brands. Rather than presenting a marketer with dropdown menus, segment builders, and message compose screens, Ember replaces the entire campaign workflow with a single chat interface. A marketer types a business goal in plain English; the agent plans the audience, drafts the message, launches the campaign, and surfaces the results — all through tool calls narrated in real time.

## 3.1  The Core Bet

Strategic Decision Kill the campaign builder UI entirely. No forms, no dropdowns for segment rules, no 'compose message' textarea. The entire marketer workflow happens through a conversational agent that calls internal tools — segment, draft, schedule, send, review. Most candidates will build a standard CRM with a chatbot bolted on. Ember bets that the UI is the agent.

This is the sharpest possible answer to the assignment's 'creativity in scoping' criterion. The skincare vertical makes the AI genuinely useful rather than decorative: a moisturiser runs out in approximately 30 days, a serum in 45. The agent knows this. When a marketer says 'find customers whose moisturiser has probably run out', the agent translates that into a MongoDB query filtering customers who purchased the Daily Moisturiser between 35 and 90 days ago with no repeat order. That is not a chatbot — it is a system that understands the product lifecycle.

## 3.2  The Brand — GlowCo

GlowCo is a D2C Indian skincare brand selling cleansers, serums, moisturisers, sunscreens, and face masks online, shipping pan-India. Average customer spends ₹600–1,200 per order. The core demographic is 22–35 urban women with a growing male skincare segment. Products are designed around Indian skin types — oily, combination, sensitive — and Indian climate concerns including humidity, pollution, and UV exposure.

The brand was chosen because its product categories have measurable reorder windows, its customer base has segmentable skin type attributes, and gaps in a customer's routine (e.g., buying moisturiser but not sunscreen) are commercially actionable. No generic e-commerce brand would enable those last two insights.

## 3.3  What the System Does — End to End

### Step 1 — Natural Language Goal

The marketer types a goal into the Ember chat interface. Example: "Find customers who bought our Daily Moisturiser 35+ days ago but haven't reordered — they've probably run out. Send them a nudge."

### Step 2 — Agent Segments the Audience

The agent calls segment_customers with a filter criteria object derived from the natural language input. The segment engine (buildSegmentQuery) translates this into a MongoDB query against the Customer collection. The agent receives back a named segment — "612 customers found" — and calls explain_audience to produce a plain-English profile of who they are.

### Step 3 — Message Drafting

The agent calls draft_message, passing the segment ID, the campaign goal, and a tone hint. The tool calls the Claude API with the segment's skin profile context and returns 2–3 personalised message variants with a channel recommendation based on the segment's preferredChannel distribution.

### Step 4 — Campaign Launch

On marketer approval ("Send draft A"), the agent calls launch_campaign. The campaign launcher batches recipients 50 at a time (with 100ms inter-batch delay), creates one Communication document per recipient, and fires POST /stub/send for each. The CRM gets a non-blocking 202 Accepted from the stub and continues.

### Step 5 — Async Delivery Simulation

The stub service simulates channel delivery outcomes using probability tables (WhatsApp: 92% delivered, 8% failed). After random delays, the stub fires callbacks to POST /crm/receipts — delivered, opened, clicked — sequentially. The receipts handler updates each Communication document and increments the Campaign's embedded stats subdocument.

### Step 6 — Performance Insights

The marketer can query get_campaign_stats via the agent, or switch to the analytics dashboard for a visual funnel: Sent → Delivered → Opened → Clicked → Converted. The dashboard auto-refreshes every 10 seconds while a campaign is live.

## 3.4  The 7 Pre-Built GlowCo Segments

| Segment Name | Filter Logic | Approx. Count |
| --- | --- | --- |
| Routine Completers | Bought cleanser + moisturiser + serum | ~312 customers |
| Lapsed Reorderers | 2+ orders, last order 45–90 days ago | ~389 customers |
| One-Product Buyers | routineCompletenessScore ≤ 1 | ~445 customers |
| New Customers | Joined within last 30 days | ~198 customers |
| High-Value Loyalists | 5+ orders, avgSpend ≥ ₹900 | ~143 customers |
| Dry Skin — No Serum | skinType = dry AND serum not purchased | ~167 customers |
| Sunscreen Gap | Bought moisturiser but never sunscreen | ~521 customers |

The last two segments — Dry Skin No Serum and Sunscreen Gap — are GlowCo-specific and could not exist in a generic CRM. They rely on the skinType and productsPurchased fields stored and queryable on each Customer document.

## 3.5  What Was Explicitly Not Built

| Not Built | Reasoning |
| --- | --- |
| Multi-user auth / RBAC | Integration problem, not a thinking problem. A single marketer session demonstrates the full loop without JWT complexity. |
| Real WhatsApp / SMS APIs | Stub is architecturally identical to a real channel client — swapping Twilio requires one config change. |
| Customer profile editing | Marketers don't edit customer records; data flows in from the brand's order system. |
| Skin quiz / onboarding | skinType seeded directly to keep focus on the CRM layer, not acquisition. |
| A/B test UI | Modellable as two segment-campaign pairs with a split at launch. Data model supports it. |

# 4. System Architecture

Ember is a three-tier, two-service architecture. The React frontend communicates only with the CRM service. The CRM service communicates with both MongoDB Atlas and the Stub service. The Stub service communicates back to the CRM via asynchronous callbacks. No service communicates directly with MongoDB except the CRM.

## 4.1  Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐ │ REACT + VITE FRONTEND (Vercel) │ │ ChatPage (useChat hook) DashboardPage (Recharts) │ └──────────────────────────┬──────────────────────────────────────┘ │ POST /api/agent/chat (SSE stream) │ GET /api/campaigns, /api/analytics ▼ ┌──────────────────────────────────────────────────────────────────┐ │ CRM SERVICE (Express :3000, Render) │ │ /api/agent/chat → streamText (Vercel AI SDK + Claude Sonnet) │ │ Agent Tools: segment_customers draft_message launch_campaign │ │ get_campaign_stats explain_audience │ │ /crm/receipts (idempotent callback handler) │ └────────────────┬───────────────────────┬────────────────────────┘ │ Mongoose queries │ POST /stub/send ▼ ▼ ┌──────────────────────┐ ┌────────────────────────────────────────┐ │ MONGODB ATLAS │ │ STUB SERVICE (Express :3001, Render) │ │ 6 collections │ │ Simulates async delivery outcomes │ │ Customer, Order, │ │ POST /stub/send → 202 Accepted │ │ Product, Segment, │ │ async: fires POST /crm/receipts │ │ Campaign, │ │ with exponential backoff retry │ │ Communication │ │ │ └──────────────────────┘ └────────────────────────────────────────┘

## 4.2  Key Architectural Decisions

### Two Separate Express Apps (Not Modules)

The CRM and Stub are completely independent Node.js applications with their own package.json, their own port, and their own deployment unit on Render. This architectural separation is deliberate and visible. In a real production system, the channel service would be an external vendor (Twilio, Kaleyra, Gupshup). The stub mimics that boundary exactly — the CRM knows nothing about how delivery happens; it only knows it sent a message and will eventually receive a callback.

### Fire and Forget + Callback Pattern

When the CRM calls POST /stub/send, it receives a 202 Accepted immediately and continues without blocking. Delivery outcomes arrive asynchronously via POST /crm/receipts. This pattern prevents campaign launch from being gated on delivery confirmation and mirrors how real message delivery works at scale.

### Streaming Agent over Server-Sent Events

The agent route uses Vercel AI SDK's pipeDataStreamToResponse to stream token-by-token output to the React frontend. This is why the marketer sees the agent "think" in real time — tool calls appear as ToolCallBubble components as each tool invocation is streamed. This is not cosmetic; it reduces perceived latency and makes the agent's reasoning transparent.

### MongoDB Atlas with Denormalized Schema

MongoDB was chosen over a relational database specifically because the segment engine needs to run arbitrary filter queries on customer attributes without joins. Denormalizing totalOrders, avgSpend, lastOrderDate, productsPurchased, and routineCompletenessScore onto each Customer document means every segment query is a single collection scan with indexed fields — no aggregation pipeline, no join, no subquery.

# 5. Database Design & ER Diagram

Ember uses MongoDB (a document database) rather than a relational database. The schema is designed around MongoDB's strengths: denormalized computed fields on parent documents, embedded subdocuments for tightly coupled data, and indexed arrays for $all / $in membership queries.

## 5.1  Collections

| Collection | Purpose |
| --- | --- |
| Customer | Core entity — stores profile, skin attributes, and denormalized order stats. Primary target of segment queries. |
| Order | Individual purchase events linked to Customer. Source of truth for computing denormalized fields. |
| Product | GlowCo product catalogue with avgReorderDays — drives reorder timing logic in agent prompts. |
| Segment | Named audiences created by the agent. Stores the raw filterCriteria object and resolved customerCount. |
| Campaign | A send event targeting a Segment. Contains embedded stats subdocument updated by $inc on each receipt. |
| Communication | One document per recipient per campaign. Tracks individual delivery lifecycle from queued → sent → delivered → opened → clicked. |

## 5.2  ER Diagram (MongoDB Document Model)

CUSTOMER (_id, name, phone, email, preferredChannel, city, skinType, cohortDate, totalOrders*, avgSpend*, lastOrderDate*, productsPurchased[]*, routineCompletenessScore*) │ (1 customer : many orders) └──► ORDER (_id, customerId►CUSTOMER, amount, products[]►PRODUCT, orderedAt, channel) PRODUCT (_id, name, category, avgReorderDays, price) SEGMENT (_id, name, description, filterCriteria{}, customerCount, createdBy, createdAt) │ (1 segment : many campaigns) └──► CAMPAIGN (_id, segmentId►SEGMENT, name, messageBody, channel, status, launchedAt, stats:{sent,delivered,failed,opened,clicked, converted, deliveryRate, openRate, clickRate, conversionRate} ← EMBEDDED │ (1 campaign : many communications) └──► COMMUNICATION (_id, campaignId►CAMPAIGN, customerId►CUSTOMER, channel, messageBody, status, stubMessageId[UNIQUE], sentAt, deliveredAt, openedAt, clickedAt) * = denormalized computed field, updated on every Order insert

## 5.3  Critical Index Decisions

| Index | Collection | Why |
| --- | --- | --- |
| { stubMessageId: 1 } UNIQUE | Communication | Idempotency key — prevents double-counting on duplicate callbacks |
| { campaignId: 1 } | Communication | Stats rollup queries fetch all comms for a campaign |
| { lastOrderDate: 1 } | Customer | Most common segment filter — reorder timing queries |
| { productsPurchased: 1 } | Customer | Enables fast $all / $in membership queries |
| { customerId: 1 } | Order | Join-like lookups from customer to their orders |

# 6. Module-Wise Implementation

The project is a monorepo with three independent packages: client, server, and stub. Additionally, a scripts directory contains the seed script. Each package has its own package.json and runs independently.

## 6.1  Folder Structure

glowco-ember/ ├── client/ ← React + Vite (Vercel) │ └── src/ │ ├── components/ │ │ ├── AgentChat.jsx ← useChat streaming + ToolCallBubble │ │ ├── ToolCallBubble.jsx ← shows agent 'thinking' visibly │ │ ├── CampaignStats.jsx ← Recharts funnel chart │ │ └── Dashboard.jsx │ └── pages/ │ ├── ChatPage.jsx │ └── DashboardPage.jsx │ ├── server/ ← Express CRM Service (Render) │ ├── models/ ← 6 Mongoose schemas │ │ ├── Customer.js │ │ ├── Order.js, Product.js, Segment.js │ │ ├── Campaign.js ← embedded stats subdocument │ │ └── Communication.js ← stubMessageId unique index │ ├── routes/ │ │ ├── agent.js ← POST /api/agent/chat (SSE stream) │ │ ├── ingest.js ← POST /api/customers/bulk │ │ ├── campaigns.js ← GET /api/campaigns │ │ ├── receipts.js ← POST /crm/receipts (callback handler) │ │ └── analytics.js ← GET /api/analytics/overview │ ├── agent/ │ │ ├── tools.js ← 5 tool definitions (Zod schemas) │ │ ├── toolHandlers.js ← DB logic per tool │ │ └── systemPrompt.js ← GlowCo context for Claude │ └── services/ │ ├── segmentEngine.js ← buildSegmentQuery(filterCriteria) │ └── campaignLauncher.js ← batch send with 50-at-a-time limiter │ ├── stub/ ← Separate Express app (Render) │ ├── routes/send.js ← POST /stub/send → 202 Accepted │ └── services/simulator.js ← async outcomes + callback firing │ └── scripts/seed.js ← 2,000 customers + 8,500 orders

## 6.2  Module: Segment Engine

File: server/services/segmentEngine.js

The segment engine is the most important service in the CRM because it is the bridge between the agent's natural language understanding and MongoDB's query language. The agent produces a plain JavaScript filter criteria object. The buildSegmentQuery function translates that object into a valid Mongoose query without any string templating or concatenation — which means there is no injection surface.

Supported filters:

- last_order_days: { min, max } — translates to lastOrderDate range using date arithmetic

- total_orders: { min, max } — maps to totalOrders with $gte / $lte

- avg_spend: { min, max } — maps to avgSpend

- skin_type: string | string[] — scalar or $in array query

- preferred_channel — exact match on preferredChannel

- cohort_date: { after, before } — date range on cohortDate

- routine_completeness_score: { min } — maps to routineCompletenessScore $gte

- products_purchased_includes: string[] — $all query on productsPurchased array

- products_purchased_excludes: string[] — $nin query on productsPurchased array

## 6.3  Module: Stub Channel Service

Files: stub/routes/send.js, stub/services/simulator.js

The stub is a completely separate Express application, not a module or a class imported into the CRM. This separation is architecturally significant — it mirrors the real-world pattern where the channel service is an external vendor. The stub accepts POST /stub/send, immediately responds 202 Accepted (non-blocking), then asynchronously fires a sequence of callbacks to the CRM.

Delivery probability tables used by the simulator:

| Channel | Delivered | Opened (if delivered) | Clicked (if opened) |
| --- | --- | --- | --- |
| WhatsApp | 92% | 65% | 18% |
| SMS | 85% | 45% | 12% |
| Email | 78% | 28% | 8% |
| RCS | 80% | 55% | 22% |

## 6.4  Module: Receipts Handler (Idempotency)

File: server/routes/receipts.js

The receipts handler is the most correctness-sensitive piece of the system. It must handle: (1) duplicate callbacks — the stub retries on non-2xx, so the same event may arrive twice; (2) out-of-order callbacks — clicked may arrive before opened if a user clicks directly from a notification preview.

Idempotency: each Communication document has a stubMessageId unique index. The receipts handler finds the document by stubMessageId and checks the current status against a statusOrder array. If the incoming event is at the same position or earlier in the order, it is a no-op — no database writes, 200 returned.

Out-of-order correction: if event = clicked and comm.status ≠ opened, the handler sets both openedAt and clickedAt simultaneously in the same $set operation. This prevents a gap in the communication's lifecycle history.

After updating the Communication document, the handler increments the relevant counter on the Campaign's embedded stats subdocument using a single atomic $inc operation.

## 6.5  Module: AI Agent

Files: server/agent/tools.js, server/agent/toolHandlers.js, server/agent/systemPrompt.js

The agent is powered by Claude Sonnet via the Vercel AI SDK. The backend route (POST /api/agent/chat) receives a messages array from the frontend, calls streamText with the 5 tool definitions, and pipes the stream directly to the Express response using pipeDataStreamToResponse. maxSteps: 10 allows multi-step tool chains — for example, segment_customers → explain_audience → draft_message in a single agent turn.

The 5 tools and their Zod-typed parameters:

| Tool | Key Parameters & Behaviour |
| --- | --- |
| segment_customers | filterCriteria (full object), segmentName, segmentDescription → calls buildSegmentQuery, runs Customer.find(), saves Segment doc, returns count + segmentId |
| draft_message | segmentId, campaignGoal, tone → fetches segment, calls Claude API with skin profile context, returns 2–3 message variants + channel recommendation |
| launch_campaign | segmentId, messageBody, channel, campaignName → creates Campaign doc, calls campaignLauncher (batches 50/req to stub), returns campaignId |
| get_campaign_stats | campaignId → fetches Campaign.stats embedded subdocument, computes derived rates, returns formatted stats object |
| explain_audience | segmentId → fetches Customer documents in segment, computes demographic profile, returns plain-English summary of who they are |

## 6.6  Module: Seed Script

File: scripts/seed.js

The seed script uses @faker-js/faker with Indian locale settings to generate 2,000 realistic GlowCo customers and approximately 8,500 orders. After inserting orders, the script runs a second pass to compute and write back all denormalized fields on each Customer document. This two-pass approach mirrors what a real order webhook handler would do — the Customer document is a materialized view of order history.

Customer distribution:

- Cities: 30% Mumbai, 25% Bangalore, 20% Delhi, 15% Hyderabad, 10% Chennai

- Skin type: 35% oily, 25% combination, 20% dry, 15% sensitive, 5% normal

- Channel preference: 55% WhatsApp, 25% email, 15% SMS, 5% RCS

- Cohort: 55% joined 3–12 months ago, 25% joined 1–3 months ago, 20% joined 12–24 months ago

Order distribution:

- Loyalists (15% of customers): 6–12 orders, avg ₹950, 3+ product categories

- Regulars (35%): 3–5 orders, avg ₹720, 1–2 categories

- One-time buyers (30%): 1–2 orders, avg ₹580, single product

- Churned (20%): last order 75+ days ago, avg ₹640

# 7. Page-Wise Frontend Explanation

The Ember frontend is a single-page React application built with Vite. It has two primary pages: ChatPage (the primary product surface) and DashboardPage (analytics). Navigation between them is minimal — a simple header with two links.

## 7.1  ChatPage — The Primary Product Surface

Route: / (root)

The ChatPage is the entire marketer workflow. It renders the AgentChat component, which uses the Vercel AI SDK's useChat hook to manage message state, streaming, and tool call rendering.

### AgentChat Component

useChat is configured with VITE_API_URL/api/agent/chat. When the marketer submits a message, the hook sends the full conversation history to the backend as a messages array and opens a server-sent events stream. As the stream arrives, useChat parses and materialises messages incrementally — text tokens appear as the model types, and tool invocations appear as ToolCallBubble components.

### ToolCallBubble Component

This is the most important UI component in the product. When the agent calls a tool, the Vercel AI SDK adds a toolInvocations array to the assistant message. ToolCallBubble renders each invocation as a distinct visual card — showing the tool name, its input parameters, and (once resolved) its output. The marketer watches the agent call segment_customers, then explain_audience, then draft_message — in sequence, visibly. This transparency is the demo moment that makes the AI feel genuinely capable rather than mysterious.

### Message Rendering

User messages are rendered in a right-aligned chat bubble. Assistant text is rendered in a left-aligned bubble with markdown support. The input field is fixed at the bottom of the viewport with an auto-resizing textarea. A loading indicator shows while the model is generating.

### Sample Interaction Flow (as rendered in the UI)

| Actor | UI Element |
| --- | --- |
| Marketer | Right-aligned bubble: "Find customers whose moisturiser has probably run out — bought 35+ days ago, no reorder." |
| Agent | ToolCallBubble: 🔧 segment_customers — { last_order_days: {min:35}, products_purchased_includes: ['moisturiser'] } |
| Agent | ToolCallBubble result: ✓ 612 customers found — segment ID saved |
| Agent | ToolCallBubble: 🔧 explain_audience — { segmentId: '...' } |
| Agent | ToolCallBubble result: ✓ Mostly oily-to-combination skin, 24–34F, avg ₹680, 58% prefer WhatsApp |
| Agent | ToolCallBubble: 🔧 draft_message — { campaignGoal: 'reorder nudge', tone: 'win-back' } |
| Agent | Left-aligned text bubble: Two message variants presented, channel recommendation: WhatsApp |
| Marketer | Right-aligned bubble: "Send draft A." |
| Agent | ToolCallBubble: 🔧 launch_campaign → Left-aligned text: "Launching to 612 recipients over WhatsApp now..." |

## 7.2  DashboardPage — Analytics

Route: /dashboard

The DashboardPage is the only page in the product with a traditional UI. It was deliberately excluded from the agent's conversational surface because numerical data is better presented as charts than as prose. A marketer who wants to see campaign performance can either ask the agent (which will call get_campaign_stats and describe the numbers) or switch to the dashboard for a visual funnel.

### Campaign List

The left panel displays all campaigns sorted by launch date descending. Each campaign card shows: name, channel, status badge (draft / launching / live / complete), recipient count, and launch timestamp. Clicking a campaign loads its funnel chart.

### CampaignStats Component (Recharts)

The selected campaign's stats are rendered as a horizontal funnel bar chart using Recharts BarChart. The bars represent: Sent → Delivered → Opened → Clicked → Converted. Each bar is labelled with both the absolute count and the conversion rate relative to the previous step. A critical detail: the open rate denominator is delivered, not sent. The component makes this explicit with a footnote: "Open rate = Opened / Delivered (excludes failed deliveries)."

### Auto-Refresh

While a campaign status is live or launching, the dashboard polls GET /api/analytics/overview every 10 seconds using setInterval within a useEffect hook. Once the campaign reaches complete status, polling stops. This means the marketer can open the dashboard immediately after launching a campaign and watch delivery stats populate in near real time as the stub fires callbacks.

### Overview Stats Row

At the top of the dashboard, four summary cards display: Total Campaigns, Total Recipients Reached, Average Delivery Rate (across all campaigns), and Average Open Rate. These are computed server-side on GET /api/analytics/overview using a MongoDB aggregation pipeline on the Campaign collection.

## 7.3  Navigation & Layout

The app shell is a simple two-element header: the Ember wordmark (left) and two navigation links — Chat and Dashboard (right). No sidebar, no complex navigation hierarchy. The product has two surfaces. The header reflects that. Below the header, each page fills the remaining viewport height.

The colour palette uses deep navy (#1A1A2E) as the primary background for dark-mode cards and code blocks, ember red (#E94560) as the accent for calls-to-action and the brand name, and white on a neutral background for the chat interface itself. This keeps the AI-first, premium-brand feel consistent.

# 8. Final Conclusion

## 8.1  What Was Built

Ember is a deployed, working, AI-native CRM for D2C skincare brands. The product covers the complete campaign lifecycle: data ingestion and storage, natural language segmentation, AI-assisted message drafting, campaign launch with async channel simulation, and performance analytics. The system is live at glow-co-ember.vercel.app, the code is public at github.com/DishaDewangan/glowCo_ember, and a 5-minute walkthrough video demonstrates the product end to end.

## 8.2  What Makes This Submission Stand Out

Most candidates build a standard CRM with a chatbot appended to it. Ember makes a structurally different bet: the agent is the interface. There is no segment builder form, no message compose screen, no campaign configuration wizard. The entire marketer workflow happens in a single conversation. This is not a cosmetic choice — it means every feature decision, every data model decision, and every system design decision was made in service of making that conversation genuinely useful.

The skincare vertical is not arbitrary. It was chosen because it has measurable product lifecycle timing (moisturiser runs out in ~30 days), segmentable physiological attributes (skin type), and commercially actionable routine gaps (buying moisturiser but not sunscreen). The Sunscreen Gap and Dry Skin No Serum segments are impossible in a generic CRM — they exist because productsPurchased and skinType are stored as first-class queryable fields on every Customer document.

## 8.3  System Design Decisions Summary

| Decision | Reasoning |
| --- | --- |
| MongoDB over SQL | Segment engine needs arbitrary filter queries without joins; denormalized arrays are first-class queryable fields |
| Denormalized productsPurchased | Enables $all / $in membership queries in O(1) — critical for skin-type + product combination segments |
| Embedded Campaign.stats | Stats always accessed with their campaign; $inc is atomic; no join or aggregation needed for reads |
| Stub as separate service | Mirrors real-world architecture; makes the callback boundary visible and swappable in one config change |
| Fire-and-forget + callbacks | Campaign launch never blocks on delivery; scales to high recipient counts without timeout risk |
| stubMessageId unique index | Idempotency at the database level; duplicate callbacks are no-ops regardless of retry behaviour |
| statusOrder array | Handles out-of-order callbacks deterministically without conditional branching per event type |
| 50-at-a-time batch sending | Prevents thundering herd on stub service; 100ms inter-batch delay distributes callback load over time |
| pipeDataStreamToResponse | Streams agent output token by token; reduces perceived latency; makes tool calls visible to marketer in real time |

## 8.4  Tradeoffs Explicitly Acknowledged

- Single marketer session: Production would need JWT auth and RBAC. Excluded to keep scope focused on the intelligence layer.

- No real channel integrations: The stub's probability tables and callback structure are architecturally identical to a real Twilio/Kaleyra integration. Swapping requires one config line.

- M0 Atlas tier: 512MB storage, shared cluster — sufficient for 2,000 customers and a demo. Production would use M10+.

- No queue (Redis/SQS): The batch launcher uses setTimeout-based sequencing. For 100K+ recipients, a proper job queue with workers would be required.

- routineCompletenessScore is static: Computed at seed time and not updated incrementally. A real system would recalculate on every order webhook.

## 8.5  What Would Scale

The architecture is production-extensible in each layer. MongoDB Atlas scales vertically to M30+ and horizontally with sharding on customerId. The CRM and stub services are stateless Express apps that scale horizontally behind a load balancer. The callback loop would migrate from direct HTTP calls to an event queue (SQS or Kafka) with consumer workers processing receipts. The agent tool definitions are unchanged by any of these infrastructure changes — the intelligence layer is decoupled from the delivery layer by design.

Final Note Ember was built in 4 days with an AI-native workflow: Claude for architecture, data modelling, and system design reasoning; Cursor for mechanical code generation; the developer reading and defending every line. The commit history, the schema decisions, the idempotency handling, and the two-service callback loop all reflect deliberate system design choices — not generated and pasted blindly. Every part of this codebase can be explained, because every part was understood before it was shipped.

— End of Documentation —